# METHOD OF STATEMENT

Date: 08th Aug 2019

Description of work

Using lorry crane to unload and hoist down 1 unit machine from lorry chassis, shift and position to designated location at ground floor

Risk Assessment

A copy of Risk Assessment will be attached

Date/Time of Operation

08/08/2019

Location of Operation

#### No 27 Senoko South Rd

HEITKAMP UND THUMANN (S) Pte Ltd

Equipment Use

1 x 50 ton lorry crane

Wire/webbing sling

Obstacles

No obstacle on crane unloading area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet etc..)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Transport lorry crane into inside customer premise

- Hoist down machine from lorry chassis

- Uncrate case

- Swing crane and loading area

- Shift machine into premise

- Position machine to the designated location

- Lower down and insert leveling pad under machine bed

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris, if any will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175