# METHOD OF STATEMENT

Date: 04th April 2018

Description of work

To unload 39 packages of 1 unit machine from 3 x 40ft HQ container, uncrate, shift and position into customer premise at ground level

Machine Spec

CNC Laser Cutting machine

Refer to packing list attached

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

17/04/2018   -   10:00am

Location of Operation

#### No 33 Tuas Ave 2

ST Kinetics Integrated Engineering Pte Ltd

Equipment Use

1-2 x lorry crane

Rollers/pallet truck

Wire/webbing sling

1 x Forklift

Obstacles

No obstacle on crane parking area and route to machine positioning

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman, lorry crane operator and forklift operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet etc..)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Setting up lorry crane at designated location (back to back with container)

- Pull out cases from container and load onto lorry chassis

- Using crane or forklift to unload cases to the ground

- Uncrate case

- Detach machine from base

- Insert rollers/pallet truck to machine base

- Shift and position machine to the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Remark:

MOS subject to change by supervisor/lifting supervisor on site

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175