# METHOD OF STATEMENT

Date: 18th Aug 2016

Description of work

To unload 1 unit machine from 1 x low loader, uncrate, shift and position machine to location by using customer factory 10 ton overhead crane

Machine Spec

1 unit Kiheung Model KMB-U6 Milling machine

Dim: 310 x 261 x 319 cm

N / Wt: 8,000 kgs

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

22/08/16

Location of Operation

#### No 7 Benoi Rd

Singapore Technologies Marine Ltd

Equipment Use

10 ton factory overhead crane

Lorry crane

1 x low loader

Wire/webbing sling

Obstacles

No obstacle on route to machine positioning

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

All debris will be clear and disposed

Lifting Crew

MOM certified lifting supervisor, rigger, signalman will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet etc..)                                                                                                                                                Lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Low loader to reverse into inside factory

- Using 10 ton factory overhead crane to hoist down case to the ground

- Un-crate machine case

- Overhead crane to hoist and detach machine from base

- Shift and position machine to the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175