# METHOD OF STATEMENT

Date: 16th Aug 2016

Description of work

To unload 5 unit 30ton and 1 unit 60ton press machine from 4 x 40ft container, shift and position into customer premise, upright inside factory and position onto manhole foundation

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

19-20/08/2016 – 10:00 am

Location of Operation

#### No 7 Tuas Ave 5

Hitachi Powdered Metals (S) Pte Ltd

Equipment Use

Lorry crane

Rollers

Wire sling

Hydraulic gantry crane

1 x forklift

Obstacles

No obstacle on crane parking area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet etc..)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Setting up of lorry crane at designated location (back to back with container)

- Pull out machine crate from container onto lorry chassis

- Hoist down case to ground level

- Hoist and detach machine from base

- Swing crane and lower down machine slowly to loading area

- Insert rollers to machine base for the move

- Shift machine into factory

- Upright machine inside factory and position onto manhole foundation

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175