Inventory of Work Activities

| Company: ERIC WONG MACHINERY TRANSPORTATION PTE LTD |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Ref No. | Location | Process | S/No. | Work Activity | Remarks |
|  | 61 Seletar Aerospace View | Dismantle machine cover | 1 | Operating of boom lift into workshop |  |
|  |  |  | 2 | Working at height to dismantle cover by piece |  |
|  |  |  | 3 | Usage of customer overhead crane to lift down cover by piece |  |

| Company: | Eric Wong Machinery Transportation Pte Ltd | RA Leader: Kevin Wong Project Manger | Approved by: Eric Wong Signature: |  | Reference Number: |
| --- | --- | --- | --- | --- | --- |
| Process: | Dismantle machine cover using boon lift / overhead crane | RA Member: Zailani |  |  |  |
| Location: | 61 Seletar Aerospace View Pratt & Whitney | RA Member: Daniel Wong |  |  |  |
| Original Assessment Date: | 15/05/2009 |  | Name: | Eric Wong |  |
| Last Review Date: | 01/07/2020 |  | Designation: | Director |  |
| Next Review Date | 30/06/2023 |  | Date: | 13/04/2021 |  |

| Hazard Identification |  |  |  | Risk Evaluation |  |  |  | Risk Control |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Ref | Work Activity | Hazard | Possible Injury/Ill-health | Existing Risk Controls | S | L | RPN | Additional Controls | S | L | RPN | Implementation Person | Due Date | Remark |
| 1 | Operating of boom lift into workshop | Hitting people or property | Bodily injury & damage to property | - Only certified and competent boom lift operator are allowed to operate the boom lift - Operator advised to be careful when moving forward or reversing - To ensure no unauthorised personnel is within the working area - To clear off all material or tooling that is obstructing the work area - Ensure proper PPE to be put on all the time when entering the site | 4 | 2 | 8 | Slow moving speed | 4 | 1 | 4 | Supervisor on site | Est 21/04/21 |  |
| 2 | Working at height to dismantle cover by piece | Fall from height | Bodily Injury | - Provision of boom lift as working platform to work at height - Only certified and competent boom lift operator are allowed to operate the boom lift - Worker working at height are trained and must have WAH course - Worker working at height on top boom lift to put on proper PPE (safety harness, safety helmet) - Ensure safety harness use is in good working condition, properly strapped on and hook to strong anchorage point of boom lift at all time | 4 | 2 | 8 | All trained and authorised operator record to be paste at the boom lift | 4 | 1 | 4 | Supervisor on site | Est 21/04/21 |  |
| 3 | Usage of customer overhead crane to lift down cover by piece | Struck by load due to unsafe rigging | Bodily Injury | - Load must be securely slug, properly balanced and trimmed to prevent from dislodgment - Ensure load is rig at the centre of gravity | 4 | 2 | 8 | Communication through hand signal by Eric Wong personnel only | 4 | 1 | 4 | Supervisor on site | Est 21/04/21 |  |
|  |  | Load swing | Bodily Injury | - Taglines for load when necessary to prevent load from swinging so as to prevent bodily contact with load - Clear obstruction and unauthorised personnel in way of lifting path - Never stand close or under the suspended load and away from possible swing path - PPE (safety helmet, safety shoe) provided and put on | 4 | 2 | 8 | Barricade off work area with red/white tape to prevent unauthorised personnel into working zone | 4 | 1 | 4 | Supervisor on site | Est 21/04/21 |  |