Inventory of Work Activities

| Company: ERIC WONG MACHINERY TRANSPORTATION PTE LTD |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Ref No. | Location | Process | S/No. | Work Activity | Remarks |
|  | 11 Calshot Rd | Changing of CMM stand | 1 | Insert pallet truck with woodblock under machine |  |
|  |  |  | 2 | Jack up machine |  |
|  |  |  | 3 | Assist engineer to reposition machine stand |  |

| Company: | Eric Wong Machinery Transportation Pte Ltd | RA Leader: Kevin Wong Project Manager | Approved by: Eric Wong Signature: |  | Reference Number: |
| --- | --- | --- | --- | --- | --- |
| Process: | Changing of CMM stand | RA Member: Zailani |  |  |  |
| Location: | 11 Calshot Rd SAESL | RA Member: Daniel Wong |  |  |  |
| Original Assessment Date: | 15/05/2009 |  | Name: | Eric Wong |  |
| Last Review Date: | 01/07/2023 |  | Designation: | Director |  |
| Next Review Date | 30/06/2026 |  | Date: | 17/02/2025 |  |

| Hazard Identification |  |  |  | Risk Evaluation |  |  |  | Risk Control |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Ref | Work Activity | Hazard | Possible Injury/Ill-health | Existing Risk Controls | S | L | RPN | Additional Controls | S | L | RPN | Implementation Person | Due Date | Remark |
| 1 | Insert pallet truck with woodblock under machine | Pallet truck accidentally hit onto machine | Damage to Property | - Worker to insert pallet truck to below machine base with care - Insert pallet truck at slow speed - If needed, place rubber mats under machine to prevent from damage when being jack up | 2 | 2 | 4 | Close supervision by supervisor | 2 | 1 | 2 | Supervisor on site | 18/02/25 |  |
| 2 | Jack up machine | Unstable load when being jack up | Bodily injury & damage to property if machine topper | - Ensure pallet truck are place accordingly on machine base - Ensure machine load are spread evenly and balanced well on the pallet truck - Workers to be alert and supervisor to keep close lookout to ensure machine are jack up at the centre of gravity | 4 | 2 | 8 | Jack up machine at slow speed | 4 | 1 | 4 | Supervisor on site | 18/02/25 |  |
| 3 | Assist engineer to reposition stand | Manual handling of load | Musculoskeletal disorder | - Adopt proper technique when carrying out task - Apply buddy system when moving heavy load - To ensure there are adequate manpower to be deploy for the job | 3 | 2 | 6 | Ensure sufficient rest is taken when there is repeated process | 3 | 1 | 3 | Supervisor on site | 18/02/25 |  |