Inventory of Work Activities

| Company: Eric Wong Machinery Transportation Pte Ltd |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Ref No. | Location | Process | S/No. | Work Activity | Remarks |
|  | 10 Loyang Lane | Dismantle Xray room using forklift | 1 | Operating forklift into tools room |  |
|  |  |  | 2 | Using forklift to fork down |  |
|  |  |  | 3 | Transport to loading bay and load onto lorry chassis |  |

| Company: | Eric Wong Machinery Transportation Pte Ltd | RA Leader: Kevin Wong Project Manager | Approved by: Eric Wong Signature: |  | Reference Number: |
| --- | --- | --- | --- | --- | --- |
| Process: | Dismantle X-Ray room using forklift | RA Member: Zailani |  |  |  |
| Location: | 10 Loyang Lane Component Aerospace (S) Pte Ltd | RA Member: Daniel Wong |  |  |  |
| Original Assessment Date: | 15/05/2009 |  | Name: | Eric Wong |  |
| Last Review Date: | 01/07/2020 |  | Designation: | Director |  |
| Next Review Date | 30/06/2023 |  | Date: | 27/06/2022 |  |

| Hazard Identification |  |  |  | Risk Evaluation |  |  |  | Risk Control |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Ref | Work Activity | Hazard | Possible Injury/Ill-health | Existing Risk Controls | S | L | RPN | Additional Controls | S | L | RPN | Implementation Person | Due Date | Remark |
| 1 | Operating of forklift into tools room | Hitting people or property | Bodily Injury & Damage to Property | - Only certified and competent forklift driver are allowed to operate the forklift - Ensure forklift route to tool room are clear from any obstruction - Press horn if necessary to warn others that forklift is approaching | 4 | 2 | 8 | Other workers to act as spotter and keep close lookout for movement of people within the vicinity | 4 | 1 | 4 | Supervisor on site | 18/07/22 |  |
| 2 | Using battery forklift to fork down parts after dismantle | Falling load | Bodily Injury & Damage to Property | - Only certified and competent forklift driver are allowed to operate the forklift - Known the CG of the load - Supervisor to ensure forklift mast does not hit top ceiling of wall - To ensure load is well balanced on the fork before proceeding to fork down load to the ground floor - Use extension fork if needed to give greater stability of load - Elevate the load slightly and fully tilt the mast backward - To avoid sudden jerk of the load - To ensure no unauthorised personnel is under or within the working area | 4 | 2 | 8 | Ensure proper means of signal is given to forklift driver as when to lift up and lower down the fork | 4 | 1 | 4 | Supervisor on site | 18/07/22 |  |
|  |  | Hitting people or property | Bodily Injury & Damage to Property | - Only certified and competent forklift driver are allowed to operate the forklift - Forklift driver advised to be careful when moving forward or reversing - Ensure forklift driver is guided by other stuff - To ensure no unauthorised personnel is within the working area | 4 | 2 | 8 | Barricade off work area when required | 4 | 1 | 4 | Supervisor on site | 18/07/22 |  |
| 3 | Transport to loading bay and load onto lorry chassis | Restricted driver visibility | Bodily Injury & Damage to Property | - Forklift equipped with side mirror and reverse warning alarm to caution nearby people - Ensure forklift is guided by other staff - Slow transportation speed | 4 | 2 | 8 | Assignment of traffic controller to guide movement around operation area | 4 | 1 | 4 | Supervisor on site | 18/07/22 |  |
|  |  | Blind spot | Damage to Property when hitting other obstacles | - Forklift driver advised to be careful when moving forward or reversing - Press horn if necessary to warn others that forklift is approaching | 2 | 2 | 4 | Assignment of traffic controller to guide movement around operation area | 2 | 1 | 2 | Supervisor on site | 18/07/22 |  |