Inventory of Work Activities

| Company: ERIC WONG MACHINERY TRANSPORTATION PTE LTD |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Ref No. | Location | Process | S/No. | Work Activity | Remarks |
|  | 11 Tuas South Ave 12 | Operation of electrical hand drill | 1 | Preparation of electrical drilling machine |  |
|  |  |  | 2 | Operation to drill hole |  |

| Company: | Eric Wong Machinery Transportation Pte Ltd | RA Leader: Kevin Wong Project Manager | Approved by : Eric Wong Signature: | Reference Number: EW/Q 1792/21 |
| --- | --- | --- | --- | --- |
| Process: | Operation of Electrical hand to drill | RA Member: Zailani |  |  |
| Activity Location: | 11 Tuas South Ave 12 Halliburton Completions MFG Pte Ltd | RA Member: Daniel Wong |  |  |
| Original Assessment Date: | 15/05/2009 |  | Name: Eric Wong |  |
| Last Review Date: | 01/07/2020 |  | Designation: Director |  |
| Next Review Date | 30/06/2023 |  | Date: 01/09/2022 |  |

| Hazard Identification |  |  |  | Risk Evaluation |  |  |  | Risk Control |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Ref | Work Activity | Hazard | Possible Injury/Ill-health | Existing Risk Controls | S | L | RPN | Additional Controls | S | L | RPN | Implementation Person | Due Date | Remark |
| 1 | Preparation of electrical drilling | Changing of drill/core bit | Hand injury | - Briefing of workers on proper handling technique - Supervisor to ensure all tool use are in good working condition - Select the bit or attachment suitable for the size of the drill and the work being done - To ensure drill bit is properly tightened before operating - Remove chuck key before starting to drill - Use only the correct tools as indicated by the supervisor | 2 | 1 | 2 | Do not use a bent drill bit | 2 | 1 | 2 | Supervisor on site | 12-13 /09/22 |  |
| 2 | Operating of electrical hand drill | Contact with drilling machine | Hand injury | - Briefing of workers on safe handling technique - Ensure the drill machine is solidly fixed with no movement of the mast - Drill a small ‘pilot’ hole before drilling large hole - - To ensure worker doing the drilling are competent in using the tool issued to them | 3 | 2 | 6 | Do not use excessive force to drill into hard material, reduce drill speed if possible | 3 | 1 | 3 | Supervisor on site | 12-13 /09/22 |  |
|  |  | Exposed to dust | Ill health | - PPE (safety glasses, mask) provided and put on - Use of vacuum pump to suck in all dust from the drilling work - Close supervision by supervisor | 3 | 1 | 3 | NIL | 3 | 1 | 3 | Supervisor on site | 12-13 /09/22 |  |
|  |  | Contact with exposed wiring or defective equipment | Electrocution | - Briefing of workers to check on condition of wiring and equipment before work - All tools use should be visually inspected for faulty wire - Workers to inform supervisor if wiring found to be defective - Ensure no joint in extension wire - ELCB in place | 4 | 2 | 8 | Disconnect power supply immediately after all drilling work are done | 4 | 1 | 4 | Supervisor on site | 12-13 /09/22 |  |