Inventory of Work Activities

| Company: Eric Wong Machinery Transportation Pte Ltd |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Ref No. | Location | Process | S/No. | Work Activity | Remarks |
|  | 1 Choa Choo Kang Grove | Relocate 1 unit MRT Bogie Frame | 1 | Insert pallet truck with wooden structure under equipment |  |
|  |  |  | 2 | Transport equipment to new location within room |  |

| Company: | Eric Wong Machinery Transportation Pte Ltd | RA Leader: Kevin Wong Project Manger | Approved by: Eric Wong Signature: |  | Reference Number: EW/Q/1462/ 22 |
| --- | --- | --- | --- | --- | --- |
| Process: | Relocate 1 unit MRT Bogie Frame | RA Member: Zailani |  |  |  |
| Location: | 1 Choa Choo Kang Grove ITE West College | RA Member: Daniel Wong |  |  |  |
| Original Assessment Date: | 15/05/2009 |  | Name: | Eric Wong |  |
| Last Review Date: | 01/07/2020 |  | Designation: | Director |  |
| Next Review Date | 30/06/2023 |  | Date: | 17/01/2023 |  |

| Hazard Identification |  |  |  | Risk Evaluation |  |  |  | Risk Control |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Ref | Work Activity | Hazard | Possible Injury/Ill-health | Existing Risk Controls | S | L | RPN | Additional Controls | S | L | RPN | Implementation Person | Due Date | Remark |
| 1 | Insert pallet truck with wooden structure under equipment | Accidentally hit onto equipment | Damage to property | - Worker to insert pallet truck under equipment with care - Insert pallet to below equipment at slow speed | 3 | 2 | 6 | Close supervision by supervisor | 3 | 1 | 3 | Supervisor on site | 18/01/23 |  |
| 2 | Transport equipment to new location within room | Unstable load while moving / turning | Bodily injury & damage to property if load topper | - Ensure pallet truck with wooden structure are place and align accordingly onto the equipment - Ensure equipment is stable and balanced well on the wooden structure while being jack up with pallet truck - Buddy system, one to control the pallet truck steering while the others to push the load - Workers to be alert and keep close lookout on route of travel from point to point - To stop moving and readjust the pallet truck to the centre of gravity if equipment is not stable while moving | 4 | 2 | 8 | Slow moving speed when being transfer to new location | 4 | 1 | 4 | Supervisor on site | 18/01/23 |  |
|  |  | Passage way block by material and tools | Trip & fall | - Passage way and working area to be keep clear of material and tooling before moving job - Proper housekeeping to be maintained during work - Oil/water spill must be clean up immediately | 2 | 2 | 4 | Supervisor to ensure route of transporting before moving and double check clearing of all material and tooling | 2 | 1 | 2 | Supervisor on site | 18/01/23 |  |
|  |  | Obstruction to vision while moving | Damage to property | - To keep close lookout on route of travel - Ensure movement is guided - To alert the worker controlling the pallet truck steering if potential hitting of other obstacles | 2 | 2 | 4 | Provision of spotter on both end of equipment so as to have a clearer view before hitting any obstacles | 2 | 1 | 2 | Supervisor on site | 18/01/23 |  |