Date: 20th Oct 2023

Traffic control plan

Date of Operation

28/10/23 (Saturday)

Time of Operation

09:40 am

Location of Operation

#### 10 Tampines North Dr 4 #04-12

Sim Poh Engineering Pte Ltd

Safety Aspect

1) Temporary closure of road at work area where mobile/lorry crane will be deploy for hoisting work be done

2) Barricade off lifting area with safety cones, red/white tape and lifting in operation signage to ensure no unauthorized entry into the lifting zone

3) Implementation of traffic controller such as assignment of workers to act as banksman/traffic controller at site

4) Assign traffic controller at the barricade area to guide traffic and public on alternate route to take

5) Traffic controller to assist in controlling movement of pedestrians and vehicle within the site vicinity

6) To keep pedestrians and vehicle out of work area by installing safety cones and red/white tape

7) Safety and warning signboard to be place at work area

8) Ensure that signs are prominent so that pedestrians and vehicle can see them early and take necessary steps to avoid any incident

# Best Regards

# Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175