Date: 28th Mar 2025

Traffic control plan

Date of Operation

2-4/04/25

Time of Operation

09:30 am

Location of Operation

#### 21 Buroh St #02-00

Q n Q Engineering

Safety Aspect

1) To inform and get approval from building management when there is requirement for a temporary closure of lane for hoisting work

2) Temporary closure of road at work area where mobile/lorry crane will be deploy for hoisting work be done

3) Barricade off lifting area with safety cones, red/white tape and lifting in operation signage to ensure no unauthorized entry into the lifting zone

4) Implementation of traffic controller such as assignment of worker to act as banksman/traffic controller at site

5) Assign traffic controller at the barricade area to guide traffic and public on alternate route to take

6) Traffic controller to assist in controlling movement of pedestrians and vehicle within the site vicinity

7) To keep pedestrians and vehicle out of work area by installing safety cones and red/white tape

8) Safety and warning signboard to be place at work area

9) Ensure that signs are prominent so that pedestrians and vehicle can see them early and take necessary steps to avoid any incident

# Best Regards

# Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175