Date: 21st Sep 2023

Date of Operation

13-14/10/23

Time of Operation

09:40 am

Duration of Operation

09:40 am - 17:00 pm

Location of Operation

#### Blk 2023 Bukit Batok St 23 #04-72

Sonkai

Traffic Control Plan

1) Temporary closure of work area where mobile & lorry crane will be deploy for hoisting work to be done

2) Reserved of carpark lot no L26-L29 for vehicle to access (refer to attached picture)

3) Implementation of traffic controller such as assignment of workers to act as banksman/traffic controller at site

4) Assign traffic controller at end of barricade area

5) Traffic controller to assist in controlling movement of pedestrians and vehicle within the site vicinity

6) To keep pedestrians and vehicle out of work area by installing safety cones and red/white tape

7) Safety and warning signboard to be place at site area where hoisting work are to be done

8) Ensure that signs are prominent so that pedestrians and vehicle can see them early and take necessary steps to avoid any incident

# Best Regards

# Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175