Date: 20th May 2025

Traffic control plan

Date of Operation

24/05/25 (Saturday)

Location of Operation

#### Blk 9002 Tampines St 93 #02-02

Jian He Precision Engineering Pte Ltd

Road closure timing

Estimate:

09:45 am – 14:00 pm

Emergency Contact Numbers

Kevin Wong / 92381431 (Project Manager)

Angela Tan / 62824175 (Main Office)

SCDF-Ambulance / 995

Police / 999

Safety Aspect

1) To inform and get approval from building management when there is requirement for a closure of lane for hoisting work (refer to attached plan)

2) Temporary closure of road at work area where mobile/lorry crane will be deploy for hoisting work be done

3) To barricade off lifting area with safety cones, red/white tape and lifting in operation signage to ensure no unauthorized entry into the lifting zone

4) Implementation of traffic controller such as assignment of workers to act as banksman/traffic controller at site

5) Assign 2 x traffic controller at both end of the barricade area to guide traffic and public on alternate route to take

6) Safety and warning signboard to be place at work area

7) Ensure that signs are prominent so that pedestrians and vehicle can see them early and take necessary steps to avoid any incident

Remark

At all time, lifting operation will be ceased to give priority to emergency or responding vehicles to pass through

# Best Regards

# Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175