Date: 20th Feb 2025

Traffic control plan

Date of Operation

06/03/25 – 07/03/25

To move in small machine and accessories to 3rd floor via cargo lift

10/03/25 – 12/03/25

To hoist up machineries to 3rd floor

Lot to be reserved

Refer to attached picture:

To be barricade and reserves for hoisting work

Time of Lifting Operation

10:00 am

Location of Operation

Jurong West St 25, Bulim Square Blk 1 #03-51

Sub-Assembly Engineering Pte Ltd

Safety Aspect

1) Temporary closure of road at work area where mobile/lorry crane will be deploy for hoisting work be done

2) Barricade off lifting area with safety cones, red/white tape and lifting in operation signage to ensure no unauthorized entry into the lifting zone

3) Implementation of traffic controller such as assignment of workers to act as banksman/traffic controller at site

4) Assign traffic controller at the barricade area to guide traffic and public on alternate route to take

5) Traffic controller to assist in controlling movement of pedestrians and vehicle within the site vicinity

6) To keep pedestrians and vehicle out of work area by installing safety cones and red/white tape

7) Safety and warning signboard to be place at work area

8) Ensure that signs are prominent so that pedestrians and vehicle can see them early and take necessary steps to avoid any incident

# Best Regards

# Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175